## Slide 1: Introduction to Scrum for Stakeholders
Agile Stakeholder Participation Benefits
Role and Benefits
Hans Samios @ Focussed Agile

## Slide 2: A lot of times, people don't know what they want until you show it to them.
Steve Jobs
This is why we need Engaged Stakeholders

## Slide 3: Agenda
What is Scrum?
What is a Stakeholder?
Why are Stakeholders Important?
What Do You Get Out of It?
What Participation is Required and How Much?
How to Increase your Influence at a Sprint Review?

## Slide 4: What Is Scrum?
Daily
Sprint
1-4 Weeks
Sprint
Sprint Backlog
Task 3
Task 2
Task 1
Selected Backlog
1
2
3
4
5
6
7
8
Product Backlog
Roles
Product Owner
Stakeholders
Scrum Team
Scrum Master
Sprint Review
Daily Standup
Meetings
Product Owner
1
2
3
4
5
6
7
8
Sprint Planning
Product Feedback
Sprint Retrospective
Team / Process Feedback
Incrementally Finished Product
Business Goals
Vision
Roadmap
Stakeholder Input

## Slide 5: What Are The Scrum Roles?
Defines the features of the product, decides on release date and content
Is responsible for the profitability/value of the product (ROI)
Prioritizes features according to market and/or user value
Can change features and priority every 14 days (based on Sprint length)
Reviews work results with team
Ensures that the team is fully functional and productive
Enables close cooperation across all roles and functions and removes barriers
Shields the team from external interferences
Ensures that the process is followed. Issues invitations (eg daily scrum)
Cross-functional, seven plus/minus two members
Selects the iteration goal and specifies work results
Can do everything within boundaries of project guidelines to reach iteration goal
Organizes itself and its work
Demos work results
Customers: represent the users
Functional managers: represent the organization
Other interested people
Product
Owner
Scrum
Master
Team
Stakeholders
Scrum Team

## Slide 6: What is a Stakeholder?
Responsible for
  Gathering input from your constituents
  Representing all constituents to the Product Owner
Backlog Composition and Prioritization
  Provide suggestions for backlog items
  Assist in directing Product Owner to the greatest business value; assist in prioritization
  Be available to discuss what is meant by the user story with the Product Owner
  Assist in splitting user stories that provide maximum value first
Provide Feedback During / After Sprint Reviews
  Tell us when is something is good and meets the business objective not bad
  Change or create new user stories based on what was seen at the Sprint Review

## Slide 7: Types of Stakeholders
Primary
  Small subset
  Represents their department / Project
  Participates in the decisions on design, backlog content and prioritization
  May Be Asked to Participate in final approval on designs
  Weighted vote when it comes to making decisions, determining product direction
Secondary Stakeholders
  Anyone who has an interest in the product
  Invited to Sprint Review
  Contribute but their opinions may be overridden by the primary stakeholders

## Slide 8: Why are Stakeholders Important?
Ensure product brings the most value to All the users
They help to…
  Suggest and influence the prioritization of the most important features
  Confirm the direction we are going is the right one
  In Some cases Will test monthly iterations
"Scope doesn't creep. Understanding grows.”
-- Jeff Patton

## Slide 9: What Do You Get Out of It?
Rapid delivery of highest business value items
Ability to change your mind when that makes sense
Direct interaction with the team creating the tool to get what you need
Confidence in the progress of the work
Transparency into everything the team is doing

## Slide 10: What Participation is Required and How Much?
What is required?
  Attend monthly Sprint Reviews
  Give feedback good and bad
  Answer questions on designs, workflows
  Assist with requirement definition and design reviews
  Assess prototypes and provide feedback
How much time is required?
  About 4-8 hours a month

## Slide 11: Participation in the Scrum Life Cycle
Sprint Planning 1
(2 hours)
Sprint Planning 2
(2 hours)
Sprint Review
(2 hours)
Sprint Retrospective
(1.5 hours)
Repeat
Sprint
(Days 2-9)
Week 1 Week 2
Daily
Scrum
(15 mins)
Stakeholder may be Involved
Stakeholder fully Involved
Stakeholder may be Involved
Day 1
Day 10

## Slide 12: How to Increase Your Influence At a Sprint Review?
Try to share your enthusiasm for the work that is being done
Keep feedback focused to topics relevant to agenda
Think in terms of the end user
Provide feedback on perceived business value
  “This will significantly improve our current work process by…”
  “This looks slick; however, don’t see it helping our bottom line.”
Provide feedback where solutions have hit the mark
  Let the team know when a solution is good
  Tell them when the value has been realized so they can move to other requirements
Provide feedback on opportunities for improvement
When possible, offer recommendations on how the solution should work
Raise concerns even if the solution is not immediately apparent
Provide ideas for new requirements

## Slide 13: Things to Avoid in a Sprint Review
Don’t be hyper-critical
  We want to be told what does not work for you, but we also want a team that is motivated
Don’t be silent
  It leaves too many questions open about what you might be thinking

## Slide 14: Questions?